## Slide 1: Defining the Project Needs
COMP 3059 – Session 2

## Slide 2: Agenda
Project Initiation
  Purpose
  Common Deliverables
Process for Defining the Project Need
  Real Needs
  Scope
  Prioritize
  Stakeholders
  Responsibility
FINAL DELIVERABLE: Project Assessment

## Slide 3: Initiating a Project
Defining the project scope is an initial step in project management; one paramount towards contributing to the projects success.
What is the importance of defining this scope?
  Establishes common understanding for all parties
  Documents commitment
  Creates formal project recognition
  Establishes a target – describing the end result (outcome)

## Slide 4: Deliverables from Project Initiation
Two critical deliverables which emerge from Project Initiation are;
  Developing a Charter
  Developing a Preliminary Scope Statement
To achieve this, there are five basic steps which must exist;
  Define charter
  Define preliminary scope statement
  Define stakeholders
  Create RAM
  Obtain sign-off

## Slide 5: Process for Defining a Project
Determine the real need (Define Objectives)
Define the end product/service (Define Scope)
Determine project priorities (Prioritize Scope)
Analyze Stakeholders
Create the RAM

## Slide 6: 1. Determine the ‘Real’ Need
Determine the true driver of a project
Be sure to research the circumstances that generated the project need. Ask why it is important to begin the project at this time.
  Top-Down Initiative (Corporate Directive)
  Bottom-Up Initiative (Process Enhancement)
  Competition Change or Challenge
  Customer Request
  Technology Advance
Perform a ‘SWOT’ analysis if needed
http://articles.bplans.com/how-to-perform-swot-analysis/
http://www.business.qld.gov.au/business/starting/market-customer-research/swot-analysis/example-swot-analysis

## Slide 7: Define the Business/Project Objectives (Project Mission Statement)
Designed to build interest and enthusiasm, as well as build common vision towards purpose and goals. Generally includes;
  Why? Describe project need. Describe the problems being solved. Define strategic importance (SWOT)
  What? End product or service. Define success criterion
  Who? Identify sponsor, customer, and end users
  How? How will it be completed? How will we know it is done?
  Assumptions?
  Constraints?
Remember project objectives should be ‘SMART’;
  Specific, Measurable, Attainable, Relevant, and Time-sensitive

## Slide 8: 2. Define the End Product/Service (Scope)
SCOPE: The sum of products, activities, and results to be achieved upon completion of a project. Scope helps to define the boundaries of project, and is intended to establish the work required for successful project completion.
  Product Scope – the products features and functions
  Project Scope – the work required to deliver the product
Consider scope inclusions/exclusions.
  E.g. Installing a new network, but using existing cabling. Cabling may be assumed to be adequate, or, managed as a separate project.

## Slide 9: 3. Determine Project Priorities (Prioritize Scope)
Discuss constrains with client (Time, Cost, Scope) to determine driving factor;
1st – can’t be adjusted
2nd – must be optimized
3rd – most flexible… may go outside of estimate
 | Time | Cost | Scope
1st Priority | x |  | 
2nd Priority |  |  | x
3rd Priority |  | x | 

## Slide 10: 4. Analyze Stakeholders
A project will not succeed unless the expectations of the stakeholders are clear and understood by all.
Steps to stakeholder analysis;
  Identify
  Assess involvement and influence
  Prioritize

## Slide 11: Analyze Stakeholders - Identify
Stakeholders could be in three key categories:
  Internal – committed to and participating directing in the project
  External – supplying resources to or impacted by the project
  Hidden – impacted by the creation of new actions, products, or tasks

## Slide 12: Analyze Stakeholders - Assess
Stakeholder interest and involvement will vary for each project;
  Interest – consider both business (aiding in the furthering of the organization) and personal interests (increasing headcount, power, authority, personal growth)
  Involvement – participating in, supplying resources to or impacted by the project (look to internal, external, hidden stakeholders)
  Influence – power and authority

## Slide 13: Analyze Stakeholders - Prioritize
Stakeholder priority allows you to identify who you need most relevant/significant involvement from;
Influence
Participation
LOW - monitor
HIGH – Manage Closely
Keep Informed
Keep Satisfied

## Slide 14: 5. Assignment of Roles/Leads
The following is an example of a Responsibility Assignment Matrix (RAM):
Tasks | Ted (Team Lead) | Sally (Team) | Joe (sponsor) | Paul (customer)
Assess Requirements | C1 | C2 | N | I, R, A
Design Business System | C1, C2 | I | N | R, A
Modify Purchase System | C2, I | C1 | N | R, A
Test Purchase System | C1 | C2 | N | C2
Implement System | C1 | C2, I | N, O | R, A
Train Staff/Users | I, R | I, R | A | C1, O

## Slide 15: Communication Planning
Establish status reporting by;
  Analyzing stakeholder information and needs
  Designing reports and meetings to meet needs
  Conducting meetings
The Communications Plan identifies;
  Person/Role responsible for preparation
  Intended audience
  Frequency of preparation
  Level of detail
  Method of delivery
  Action required by participants

## Slide 16: Good luck with your projects!
Project Assessment/Charter works as an effective tool!